Proposal

| Project Description: ## Finish maintenance coat on the vestibule entryway at 90 Park St. Brookline MA |  |
| --- | --- |
| Project Location: 90 Park St. Brookline MA |  |
| Customer Contact: Nancy 90 Park St. Brookline MA 6177318121 90parkstreet@gmail.com |  |

**current topcoat on the door is very close to pealing off, and may need to be removed before top coating the door

TERMS

Materials & Hardware

All material costs are included in this proposal

**Hardware Cost is not included in this proposal

Logistics & Project Timeline

Work Location: All work is to be performed On-site at 90 Park Street Brookline MA

Project Duration: 1-2 weeks (presumed 7.5 work days)

Planned Start Date: Scheduling is to take place immediately upon approval of this proposal with anticipated start date in Spring 2025

Payment Schedule

50% deposit upon project approval

25% before the Finishing phase is to begin (50% of project)

25% upon project completion

Please note: Above are the preferred payment terms, however Payment Schedule terms are negotiable

Best regards,

Vsevolod Sam Tsodokov

Principal/ Co-Founder

Boston Door Company

info@bostondoorcompany.net

(617) 233-2446